Web Project: Daily Scrum: 2018-02-19-2

Attendants:
Alex Ribes
Borja Carbó
David Amorós
Vicent Borja

# Revision Information
Revision	Notes
PA0	This is the first revision of the document
PA1

# Report on Progress
Guidelines about briefing has been discussed.
User profiles presented have been discussed.
Proposal for “Contexto/antecedentes” has been anylized and accepted.
Proposal for “Target” in relation to paragraph 2 has been aceepted
# Difficulties
Timing about requests from the guidelines and other tasks requests for later during the week (e.g. users profile) are unclear.
The concept of “Objetivos” and (also) their synchronization with the sprints looks like ambiguous.
At chapter “Timing/Hitos” paragraph 2 it is suggested to have a project plan. Whether this planning is a burndown or something different is questioned
# Agreements
The number of profiles are agreed on 6:
1.- The top user (the owner of the exploitation) more interested on business aspects.
2.- The Analyst/expert (the engineer) more interested on technical details of the exploitation.
3.- The User Administration/system administration more interested on the computing system, the access to it and the control to the information.
4.- The Exploitation actor/Employee responsible to act/perform the physical work.
6.- The Security responsible that keeps the physical security of the exploitation.
7.- Our customer (Pepe Roig-Marín)
It has been confirmed that tomorrow 20th February at 8:30 we will meet to continuous with the discussion and work on the briefing.
# Pending Actions
Borja Carbó takes the typewrite and clean the profiles. He will stress the principles of the roles
David Amorós takes the actions to continue with the briefing organization.
Alex Ribes takes the organization of the project planning.
Borja Carbó takes the action point to check with the product owner whether what is requested is a Gantt Chart or not (In order to clarify what is requested for the project planing)
# Attachments
As input for the discussion:
The briefing document send by the product owner
The following user profiles: