Web Project: Daily Scrum: 2018-02-19

Attendants:
Alex Ribes
Borja Carbó
David Amorós

# Revision Information
Revision	Notes
PA0	This is the first revision of the document
PA1

# Report on Progress
No team progress has been shown during the weekend 17th-18th of February 2018
# Difficulties
Setting of the meetings is hard based on personal commitments and priorization.
# Agreements
From now on meetings on Thursday at 12:30 (until 14:00) are settled as a permanent team meeting time.
This agreement does not mean homework is not done. On the contrary, in order to arrange short meeting, work shall be carried at home.
In order to speed up the work with dead line on Wednesday (21st February), a meeting is set up the same day 19th February at 18:00 hours (tele-presence – skype) and another for 20th February at 8:30 hours at the cafeteria of the EPSG.
# Pending Actions
Borja Carbó takes the action point to inform Vicent Borja. Done verbally and through the distributions of this minutes.
# Attachments
- Historial a largo plazo
- Qué datos quiere que salgan
- Producto o servicio; información o ampliación de mercado (objetivo de la aplicación).
- Presupuesto y alcance.
- Descripción básica del proyecto, de lo que se busca
- Público objetivo de la página web
  Edad, sexo, zona geográfica, nivel económico, profesión, nivel de estudios y aficiones.
- Información sobre posible competencia; comparación de recursos y discriminación del uso de éstos respecto al resto.
- KPI (Key Performance Indicator).
- Mapa del sitio
  Sitios importantes/destacables, información según características.
- Idioma (castellano + valenciano? + inglés + x?)
- Derechos de autor de las imágenes
- Definición de los tiempos de entrega
- Imágenes corporativas y diseños (reglas, disposición y disponibilidad)
  Obtención de éstas en caso de no haberlas
- Funcionalidades:
  Redes sociales
  Blog
  Forma de pago
  Buscador dentro de la misma web
  Sistema de suscripción de pago mensual/anual dirigido al usuario
  Login
  Reservas (sistema de contacto con el dueño)
  Notificaciones automáticas de alertas/alarmas
  Newsletter
  Integración de otro programa/funcionalidad
  Extensión de navegador
- Mantenimiento de la página
  Versionado, equipo dedicado, soporte continuado…
- Alojamiento de la web
  Dominio, certificado, coste ISP
- Compatibilidad con tecnologías preexistentes
- Interacción con la página web
  Línea de comandos (x), menús de selección y formularios