Web Project: Daily Scrum: 2018-02-23

Attendants:
Alex Ribes
Borja Carbó
David Amorós
Vicent Borja

# Revision Information
Revision	Notes
PA0	This is the first revision of the document
PA1	Orthographic revision of the document

# Report on Progress
The team has consolidated the consensus on the work done and to be done (see agreements).
The work done on the story map is considered quite in line with the request from the product owner for the first sprint.
# Difficulties
There is a lack of communication with the product owner. Perhaps some more direct contact would be needed.
The meeting arranged for Thursday 22nd failed because of:
1. Previous cultural activities organized by the EPSG (committed by Vicent Borja)
2. CAT preparation arranged by the study director of GTI (committed by Borja Carbó)
# Agreements
## Business Model
The team has a stable business model with clear roles. All members agree that the business model is valid for big, medium and small agricultural exploitations since it is based on roles. Those roles are always performed, no matter whether split on different players (big exploitation with multiple professional ) or concentrated on one unique player (a family exploitation).
## Development Approach
The team agreed that the role that could need the most of the benefits of the application is the role of the player called Jordi Heredia (Agricultural engineer).
Nevertheless, not all the features foreseen for this role will be implemented on the “viable minimal product” (VMP).
For the VMP, only and only the presentation data will be managed, with the corresponding access control to the data (because of confidentiality reasons).
## Immediate Task
Based on the achievements, the members of the team take the weekend as a time to review the current work done.
# Pending Actions
Borja Carbó takes the action point to write the minutes of the meeting.
Alex will conclude the story map with the other foreseen roles.
# Attachments
Link to the story map:
Story map from team 9